# AMITY UNIVERSITY KOLKATA

# Weekly Progress Report

For the Week Commencing 31 – 08 – 2026 to 04 – 09 – 2026

Enrollment No.	:

NAME	:

Program	:

Company Name	:	amity

(Please mention if Applicable)

Faculty Guide’s Name	:	Mr. Tamoghna Mukherjee

Industry Guide’s Name	:

(Please mention if Applicable)

Project Title	:	Decentralized Blockchain based  Transaction System on Edge deveces

Targets for the week:
  •  Conduct literature survey on decentralized edge transaction architectures (LNMesh, Bitchat, hardware-bound CBDCs).
  •  Formulate the Edge Transaction Trilemma (Cloud Latency vs Blockchain Overhead vs Replay Vulnerabilities).
  •  Establish core quantifiable design targets (sub-50ms local commitment, 60s dynamic hash validity, cloud independence).
  •  Define high-level two-phase decoupled execution workflow.

Achievements for the week:
  •  Completed comparative study of existing offline payment systems, identifying bottlenecks of pre-funded channels and store-and-forward relays.
  •  Formulated formal problem statement and architectural mission for resource-constrained edge transaction networks.
  •  Specified mathematical foundations for dynamic 60-second rotating HMAC-SHA256 authorization tokens with epoch windows.
  •  Documented two-phase architecture separating zero-latency local P2P commitment from asynchronous mesh consensus.

Future work plans: Implement core cryptographic primitives, user edge wallet structure, keypair management, dynamic rotating hash engine, and initial transaction serialization schema.

# Week’s Summary

| Days / Time | Summary of Work Executed |
| --- | --- |
| Monday | Held project kickoff meeting with Faculty Guide Mr. Tamoghna Mukherjee; reviewed minor project scope and defined requirements for decentralized transactions in disconnected edge environments. |
| Tuesday | Conducted literature survey on existing offline payment architectures (LNMesh, UPI-Offline-Mesh, CBDC hardware solutions) and analyzed their communication overheads and failure modes. |
| Wednesday | Formulated the Edge Transaction Trilemma (Cloud Latency vs Blockchain Overhead vs Wireless Replay Attacks) and drafted the refined formal problem statement. |
| Thursday | Designed the mathematical specification for the dynamic 60-second rotating hash engine (HMAC-SHA256 with epoch windows) to eliminate wireless packet sniffing and replay attacks. |
| Friday | Finalized system architectural blueprint, specifying the two-phase transaction lifecycle decoupling instant local commitment from asynchronous mesh consensus. |

Student Signature                                                                                      Guide’s Signature

# AMITY UNIVERSITY KOLKATA

# Weekly Progress Report

For the Week Commencing 07 – 09 – 2026 to 11 – 09 – 2026

Enrollment No.	:

NAME	:

Program	:

Company Name	:	amity

(Please mention if Applicable)

Faculty Guide’s Name	:	Mr. Tamoghna Mukherjee

Industry Guide’s Name	:

(Please mention if Applicable)

Project Title	:	Decentralized Blockchain based  Transaction System on Edge deveces

Targets for the week:
  •  Implement secure edge user wallet class with public/private keypair generation and address derivation.
  •  Develop dynamic 60-second rotating hash token generator and verifier engine.
  •  Design standard transaction schema, JSON serialization, and cryptographic signature routines.
  •  Implement temporal epoch window verification with +/- 1 skew slice tolerance.

Achievements for the week:
  •  Built edge user wallet module supporting cryptographic keypair generation (Ed25519/ECDSA) and public-key-derived addressing.
  •  Successfully implemented 60-second auto-rotating HMAC-SHA256 authorization token engine bound to sender credentials and transaction parameters.
  •  Created complete transaction payload structure with monotonic sequence counters (nonces).
  •  Validated digital signature signing/verification pipeline; verified strict rejection of expired tokens (>60 seconds) in test suite.

Future work plans: Develop single-node blockchain core, Genesis Block initialization, immutable SHA-256 block linking, and multi-tier account balance state management.

# Week’s Summary

| Days / Time | Summary of Work Executed |
| --- | --- |
| Monday | Implemented edge user wallet module with asymmetric cryptographic keypair generation and Base58/Hex address derivation. |
| Tuesday | Programmed 60-second rotating hash generator binding current epoch window (EpochWindow = floor(Timestamp / 60)), sender key, transaction payload, and nonce. |
| Wednesday | Designed transaction data schema including TxID, sender address, recipient address, amount, monotonic nonce, timestamp, signature, and dynamic token. |
| Thursday | Implemented cryptographic signing and verification functions for transaction payloads; integrated anti-replay checks using monotonic nonces. |
| Friday | Conducted unit test suite for wallet operations; verified that transactions with tokens older than 60 seconds or invalid signatures are strictly rejected. |

Student Signature                                                                                      Guide’s Signature

# AMITY UNIVERSITY KOLKATA

# Weekly Progress Report

For the Week Commencing 14 – 09 – 2026 to 18 – 09 – 2026

Enrollment No.	:

NAME	:

Program	:

Company Name	:	amity

(Please mention if Applicable)

Faculty Guide’s Name	:	Mr. Tamoghna Mukherjee

Industry Guide’s Name	:

(Please mention if Applicable)

Project Title	:	Decentralized Blockchain based  Transaction System on Edge deveces

Targets for the week:
  •  Construct single-node blockchain core and initialize Genesis Block.
  •  Implement SHA-256 block linking and tamper-detection validation routines.
  •  Build Account State Manager supporting multi-tier balance tracking (Confirmed vs Reserved/Pending balances).
  •  Develop local Pending Transaction Pool (Mempool) and 7-Point Transaction Validation checklist.

Achievements for the week:
  •  Successfully initialized Genesis Block (Index 0, all-zero previous hash) and built immutable SHA-256 block chaining logic.
  •  Implemented tamper-detection mechanism that immediately detects hash divergence when historical blocks are altered.
  •  Created Account State Manager with local balance reservation locks (Available = Confirmed - Reserved/Pending).
  •  Deployed strict 7-Point Validation Pipeline screening transactions for signatures, solvency, freshness, nonces, and payload integrity.

Future work plans: Establish multi-node P2P mesh networking environment with HTTP REST endpoints and bidirectional WebSocket communication across simulated edge nodes.

# Week’s Summary

| Days / Time | Summary of Work Executed |
| --- | --- |
| Monday | Designed Block data structure (Index, PreviousHash, MerkleRoot, Timestamp, BlockProducer) and created Genesis Block initialization logic. |
| Tuesday | Implemented SHA-256 cryptographic chain validation and tamper detection logic (verifying hash continuity between successive blocks). |
| Wednesday | Developed local Account State Manager with multi-tier balance tracking and balance reservation locks to prevent local overdrafts. |
| Thursday | Built local Pending Transaction Pool (Mempool) with configurable batch sealing triggers based on transaction count and time thresholds. |
| Friday | Programmed 7-Point Validation Checklist (verifying signatures, sender legitimacy, solvency, time freshness, nonces, mempool conflicts, and schema integrity). |

Student Signature                                                                                      Guide’s Signature

# AMITY UNIVERSITY KOLKATA

# Weekly Progress Report

For the Week Commencing 21 – 09 – 2026 to 25 – 09 – 2026

Enrollment No.	:

NAME	:

Program	:

Company Name	:	amity

(Please mention if Applicable)

Faculty Guide’s Name	:	Mr. Tamoghna Mukherjee

Industry Guide’s Name	:

(Please mention if Applicable)

Project Title	:	Decentralized Blockchain based  Transaction System on Edge deveces

Targets for the week:
  •  Configure multi-node simulation environment running 4 autonomous node instances on distinct ports (8001–8004).
  •  Build HTTP REST API endpoints for state inspection, balance queries, and transaction triggering.
  •  Implement bidirectional WebSocket server and client for peer-to-peer mesh gossip dissemination.
  •  Implement and benchmark Phase 1 zero-latency local P2P commitment handshake (<50ms).

Achievements for the week:
  •  Successfully deployed 4 independent node instances communicating over local loopback ports (8001, 8002, 8003, 8004).
  •  Developed comprehensive REST endpoints (/state, /balance, /mempool, /transact, /chain) for node management.
  •  Established full-duplex WebSocket peer links creating a decentralized mesh without a central coordinator.
  •  Implemented Phase 1 direct handshake: local balance lock, P2P transmission, receiver verification, and instant signed provisional receipt in under 45ms.

Future work plans: Implement Phase 2 asynchronous transaction gossip propagation, compact differential database transfer protocol (State Diffs), and rolling ledger pruning.

# Week’s Summary

| Days / Time | Summary of Work Executed |
| --- | --- |
| Monday | Configured multi-instance architecture deploying Node 1 (8001), Node 2 (8002), Node 3 (8003), and Node 4 (8004) as autonomous edge processes. |
| Tuesday | Built HTTP REST endpoints for node state queries, wallet balance inspection, mempool listing, and manual transaction triggering. |
| Wednesday | Implemented bidirectional WebSocket networking layer for direct peer-to-peer mesh messaging, peer discovery, and state broadcasting. |
| Thursday | Developed Phase 1 zero-latency local commitment protocol: sender balance reservation, point-to-point payload delivery, and provisional crediting. |
| Friday | Benchmarked Phase 1 local commitment latency across simulated edge peers; verified transaction confirmation and receipt issuance in under 45ms. |

Student Signature                                                                                      Guide’s Signature

# AMITY UNIVERSITY KOLKATA

# Weekly Progress Report

For the Week Commencing 28 – 09 – 2026 to 02 – 10 – 2026

Enrollment No.	:

NAME	:

Program	:

Company Name	:	amity

(Please mention if Applicable)

Faculty Guide’s Name	:	Mr. Tamoghna Mukherjee

Industry Guide’s Name	:

(Please mention if Applicable)

Project Title	:	Decentralized Blockchain based  Transaction System on Edge deveces

Targets for the week:
  •  Implement Phase 2 asynchronous gossip dissemination to all neighboring peer mempools.
  •  Design compact differential database transfer protocol (DeltaPacket structure).
  •  Implement Merkle tree root calculation for account balance state tries.
  •  Develop rolling ledger pruning mechanism to minimize flash storage consumption on edge devices.

Achievements for the week:
  •  Implemented asynchronous gossip propagation routing unconfirmed transactions across the 4-node mesh topology.
  •  Developed compact State Diff delta packet protocol propagating net balance and nonce changes rather than full historical blocks.
  •  Integrated Merkle State Root calculation ensuring cryptographic auditability of compact delta transitions.
  •  Deployed rolling block pruning retaining the latest Merkle root and rolling window of N blocks to bound storage overhead to O(delta).

Future work plans: Simulate network partitioning scenarios, implement partition reconciliation with deterministic reversion, build cold-node fast catch-up, and conduct security testing.

# Week’s Summary

| Days / Time | Summary of Work Executed |
| --- | --- |
| Monday | Implemented Phase 2 asynchronous gossip dissemination broadcast from transacting nodes to all neighboring peer mempools. |
| Tuesday | Designed DeltaPacket schema (BatchID, BaseStateRoot, NewStateRoot, balance/nonce deltas, and block signatures) for lightweight synchronization. |
| Wednesday | Programmed Merkle Tree calculation for account state tries; implemented verification of delta transitions on peer nodes. |
| Thursday | Implemented batch block sealing and state diff broadcast, transitioning transactions from Pending to Finalized Ledger state. |
| Friday | Built rolling ledger pruning mechanism to remove old historical blocks while preserving cryptographic root auditability, saving >85% storage. |

Student Signature                                                                                      Guide’s Signature

# AMITY UNIVERSITY KOLKATA

# Weekly Progress Report

For the Week Commencing 05 – 10 – 2026 to 09 – 10 – 2026

Enrollment No.	:

NAME	:

Program	:

Company Name	:	amity

(Please mention if Applicable)

Faculty Guide’s Name	:	Mr. Tamoghna Mukherjee

Industry Guide’s Name	:

(Please mention if Applicable)

Project Title	:	Decentralized Blockchain based  Transaction System on Edge deveces

Targets for the week:
  •  Simulate network partitioning by splitting nodes into isolated clusters (Mesh 1: Nodes 1–2, Mesh 2: Nodes 3–4).
  •  Implement deterministic conflict resolution for double-spend mitigation during partition merge.
  •  Build Fast Catch-Up protocol for cold or rejoining nodes using verified state snapshots.
  •  Execute security attack simulations (replay attacks, block modification) and synthesize final performance benchmarks.

Achievements for the week:
  •  Demonstrated successful autonomous transaction processing in partitioned offline mesh clusters without cloud connectivity.
  •  Verified deterministic tie-breaking logic during partition merge: duplicate nonces detected and invalid branch reverted.
  •  Successfully tested Fast Catch-Up protocol enabling rejoining nodes to sync state via Merkle snapshots in seconds.
  •  Validated 100% rejection rate against wireless replay attacks and demonstrated instantaneous detection of tampered historical blocks.
  •  Reviewed completed minor project progress and documentation with Faculty Guide Mr. Tamoghna Mukherjee.

Future work plans: Prepare for minor project viva and demonstration; port Python engine to physical hardware (Raspberry Pi / ESP32 edge devices) over Bluetooth Low Energy / Wi-Fi mesh.

# Week’s Summary

| Days / Time | Summary of Work Executed |
| --- | --- |
| Monday | Simulated physical network partition by isolating Nodes 1 & 2 from Nodes 3 & 4; validated continuous Phase 1 transactions within disconnected sub-nets. |
| Tuesday | Engineered deterministic reconciliation logic for partition merge: prioritizing earlier verified timestamps and revoking double-spends. |
| Wednesday | Implemented Fast Catch-Up onboarding workflow enabling offline or rejoining nodes to synchronize via state snapshots without full chain replay. |
| Thursday | Executed security test suite: validated rejection of captured 60s hash tokens and proved tamper detection upon block mutation. |
| Friday | Synthesized quantitative benchmark metrics (<50ms latency, >85% storage reduction); compiled WPR documentation and held guide review. |

Student Signature                                                                                      Guide’s Signature